# Viasel — MVP Build Plan (Phase 1: ROM & Demand-Freeze Engine)

Layer-2 build plan. Companion to Viasel_MVP_Roadmap (Layer 1) and Viasel_Build_Specifications v3.0.

This document turns Phase 1 of the roadmap into something a fresh Claude Code agent can build end to end, using the exact workflow from your session kit: Prime → Plan → Execute → Verify, with the work broken into /create-plan files you run one at a time with /execute-plan.

## 0. How this maps to your methodology

Two layers of planning. - Layer 1 — the Roadmap (already written): the four phases, what each proves, in what order, and why. No code, no stack. - Layer 2 — this document: the stack decision, the repo scaffold, and the ordered set of implementation plans. Each plan below is written to become a file in plans/.

The PIV loop, per plan. For every plan file: Prime the relevant context (/primer once for the repo, then /prime-specific off a reference file per feature), Implement with /execute-plan, Verify by running the plan’s validation block and the phase success test in §5. Nothing is “done” until validation passes.

The command flow for Phase 1:

/primer                              → understand the scaffold once it exists
/create-reference rom-engine         → references/rom-engine_reference.md
/prime-specific references/rom-engine_reference.md
/create-plan  (per feature below)    → plans/NN-name.md
/execute-plan plans/NN-name.md       → build it
/create-commit                       → commit the slice

## 1. What the MVP actually is (the first slice)

From the spec’s own diagnostic and the concept’s “first slice”: prove identity and resolved scope on one vendor’s real data, where the correct answer is already known and can be reconciled to the dollar.

Concretely, the Phase 1 MVP must do four things, on real Spade/Mitten data:

- Capture demand at design as a DEMAND_LINE (spec §1) — before any PO exists.

- Price it as a byproduct — the seven-layer ROM band (spec §2), normalized to natural denominators, carrying confidence tier + comparable count.

- Freeze it (spec §3) — scoped, reversible via thaw, with full before/after history.

- Enforce the gate — supply can never attach to unfrozen demand (spec §37).

The proof it works: seed executed history from real award data, price a demand line for a unit whose executed price is already known, and reconcile the ROM base layer to that number within tolerance. That is the whole Phase 1 success test (§5).

Everything else in the roadmap (date/cost reconciliation, logistics, anomaly detection) is explicitly out of scope for this build — see §6.

## 2. Stack & repo scaffold

Chosen to match your session kit exactly (its /execute-plan allows npm, npx, ruff, mypy, pytest; its /create-reference assumes frontend/ React + backend/ FastAPI + database/ migrations).

| Layer | Choice | Why |
| --- | --- | --- |
| Backend | Python 3.12 · FastAPI · SQLAlchemy 2.0 · Alembic · Pydantic v2 | Matches the kit’s backend shape (routers/services/schemas); ROM is pure-Python and testable |
| Database | PostgreSQL 16 | Event tables + JSONB for spec_attributes; real joins for normalization |
| Frontend | Vite · React · TypeScript · TanStack Query | Matches the kit’s frontend shape; the ROM calculator is the Design-role view (§36) |
| Backend checks | ruff check . · mypy . · pytest | Exactly the tools the kit’s execute-plan permits |
| Frontend checks | npm run lint · npx tsc --noEmit · npm run build | Same |

Repo layout (greenfield — nothing exists yet):

viasel/
├── backend/
│   ├── app/
│   │   ├── main.py                FastAPI app + router registration
│   │   ├── db.py                  engine + session dependency
│   │   ├── config.py              settings (DATABASE_URL)
│   │   ├── models/                SQLAlchemy models (one file per aggregate)
│   │   ├── schemas/               Pydantic request/response models
│   │   ├── services/              rom_engine.py, freeze.py (pure logic)
│   │   ├── routers/               demand.py, rom.py, freeze.py
│   │   └── seed/                  seed_executed_history.py
│   ├── database/migrations/       Alembic versions
│   ├── tests/                     pytest
│   ├── alembic.ini · pyproject.toml
├── frontend/
│   ├── src/{components,hooks,services,types}/  · App.tsx · main.tsx
│   ├── package.json · tsconfig.json · vite.config.ts
├── plans/                         ← Layer-2 plan files (this doc's §4)
├── references/                    ← /create-reference output
└── README.md

## 3. The Phase 1 data model (from the spec, scoped to what Phase 1 needs)

Five tables. Everything is event-sourced where the spec says so; current state is a view.

- equipment_type — the taxonomy that makes normalization possible (§2, §33). id · design_term · unit_type_code · natural_denominator ($/ton|$/kVA|$/kW|$/MW|$/lineup|$/ft) · denominator_basis.

- executed_scope_line — the price-history corpus the ROM queries (derived from §14, seeded from real awards). id · equipment_type_id · qty · uom · unit_price · cost_category · region · country_of_origin · executed_date · source_ref. This is the seed data; in later phases it is produced by real scope lines.

- demand_line (§1) — id · project_id · equipment_type_id · spec_attributes(jsonb) · qty · target_building · target_area · target_position(nullable) · required_by_date · rom_unit_price · rom_confidence · rom_comparables_count · revision · state.

- freeze_event (§3) — id · project_id · scope(project|building|system) · demand_line_ids(jsonb) · actor · created_at.

- thaw_event (§3) — id · freeze_event_id · triggering_odd_id(nullable) · released_line_ids(jsonb) · actor · reason · created_at.

Demand-line state machine (§3): drafted → frozen → matching → matched → satisfied; correction loop frozen → thawed → (revised) → frozen; cancelled from any state. Only frozen is matchable.

## 4. The plan set (Layer 2 — build in this order)

Each item below becomes a plans/NN-name.md. Plans 00 and 01 are written out in full in /create-plan format so you can run them immediately; 02–06 are scoped tightly enough to expand with /create-plan (or ask me to write them out).

| # | Plan file | Builds | Depends on |
| --- | --- | --- | --- |
| 00 | plans/00-scaffold.md | Empty backend+frontend that lints, typechecks, boots | — |
| 01 | plans/01-data-model.md | 5 tables, SQLAlchemy models, Alembic migration, Pydantic schemas | 00 |
| 02 | plans/02-freeze-state-machine.md | Demand-line state machine, freeze/thaw services, gate invariant, tests | 01 |
| 03 | plans/03-rom-engine.md | Seven-layer ROM band, normalization, confidence, fallback, tests | 01 |
| 04 | plans/04-api.md | Routers: create demand, price (ROM), freeze, thaw, queries | 02, 03 |
| 05 | plans/05-frontend-rom-calculator.md | Design-role UI: enter demand → see band → freeze | 04 |
| 06 | plans/06-seed-and-reconcile.md | Seed real Spade/Mitten history + the reconcile-to-the-dollar test | 03 |

### plans/00-scaffold.md

# Plan: Scaffold

## Goal
Nothing exists today. After this plan, `viasel/` contains a FastAPI backend and a Vite/React/TS frontend that both install, lint, typecheck, and boot with a health endpoint — a clean foundation for all later plans. No business logic yet.

## Success Criteria
- [ ] `cd backend && ruff check . && mypy . && pytest` passes (one trivial health test)
- [ ] `GET /health` returns `{"status":"ok"}`
- [ ] `cd frontend && npm run lint && npx tsc --noEmit && npm run build` passes
- [ ] Frontend dev server renders a placeholder "Viasel" page

## Files to Read Before Implementing
| File | Why |
|---|---|
| (none — greenfield) | All tasks are CREATE |

## Known Gotchas
- Use SQLAlchemy 2.0 typed style (`Mapped[...]`, `mapped_column`) — later plans assume it.
- Pin Pydantic v2 and FastAPI ≥0.110; `orm_mode` is now `from_attributes=True`.
- `DATABASE_URL` comes from env via `config.py`; do not hardcode credentials.

## Tasks
```yaml
- task: 1
  action: CREATE
  file: 'backend/pyproject.toml'
  description: 'Backend deps + tool config'
  instructions:
    - 'Add deps: fastapi, uvicorn[standard], sqlalchemy>=2, alembic, psycopg[binary], pydantic>=2, pydantic-settings'
    - 'Add dev deps: pytest, ruff, mypy, httpx'
    - 'Configure [tool.ruff] and [tool.mypy] (strict on app/); set line-length 100'

- task: 2
  action: CREATE
  file: 'backend/app/config.py'
  description: 'Settings from env'
  instructions:
    - 'Use pydantic-settings BaseSettings with DATABASE_URL: str'
    - 'Default to postgresql+psycopg://viasel:viasel@localhost:5432/viasel'

- task: 3
  action: CREATE
  file: 'backend/app/db.py'
  description: 'Engine + session dependency'
  instructions:
    - 'Create engine from settings.DATABASE_URL; SessionLocal via sessionmaker'
    - 'Expose get_session() FastAPI dependency yielding a session'
    - 'Define Base = DeclarativeBase for models to import'

- task: 4
  action: CREATE
  file: 'backend/app/main.py'
  description: 'FastAPI app + health'
  instructions:
    - 'Create FastAPI(title="Viasel"); add GET /health returning {"status":"ok"}'
    - 'Leave a commented registration block for routers added in plan 04'

- task: 5
  action: CREATE
  file: 'backend/tests/test_health.py'
  description: 'Trivial health test'
  instructions:
    - 'Use fastapi.testclient; assert GET /health == 200 and body status ok'

- task: 6
  action: CREATE
  file: 'backend/alembic.ini + backend/database/migrations/env.py'
  description: 'Alembic wired to Base.metadata'
  instructions:
    - 'alembic init into backend/database/migrations'
    - 'Point env.py target_metadata at app.db.Base.metadata and sqlalchemy.url at settings.DATABASE_URL'

- task: 7
  action: CREATE
  file: 'frontend/ (Vite React-TS scaffold)'
  description: 'Vite app + deps'
  instructions:
    - 'Create Vite react-ts project; add @tanstack/react-query, add eslint config'
    - 'App.tsx renders an <h1>Viasel</h1> placeholder; wrap main.tsx in QueryClientProvider'
    - 'Add src/services/api.ts with a typed fetch wrapper pointing at VITE_API_URL'

## Validation

### Syntax & Style

cd backend && ruff check .
cd frontend && npm run lint

### Type Safety

cd backend && mypy .
cd frontend && npx tsc --noEmit

### Boot

cd backend && pytest
cd frontend && npm run build

---

### `plans/01-data-model.md`

```markdown
# Plan: Data Model (demand, freeze, price history)

## Goal
The scaffold has no tables. After this plan, the five Phase-1 tables exist as SQLAlchemy models with one Alembic migration, plus Pydantic schemas — the canonical record's spine. No business logic yet (that is plans 02/03).

## Success Criteria
- [ ] `alembic upgrade head` creates all five tables on a clean Postgres
- [ ] Models import cleanly; `mypy .` passes
- [ ] Round-trip test: insert an equipment_type + demand_line, read them back
- [ ] `demand_line.state` defaults to `'drafted'`; `spec_attributes` is JSONB

## Files to Read Before Implementing
| File | Why |
|---|---|
| `backend/app/db.py` | Base + session pattern to mirror |
| `backend/database/migrations/env.py` | how metadata is wired for autogenerate |

## Known Gotchas
- Natural denominator is an ENUM: `$/ton, $/kVA, $/kW, $/MW, $/lineup, $/ft` — model as a Python Enum + SA Enum type.
- `demand_line.state` is an ENUM matching the state machine in plan 02 — define the type here, transitions there.
- Store `demand_line_ids` / `released_line_ids` as JSONB arrays of UUIDs (event snapshots), not FKs — freeze captures a set at a point in time (§3).
- All ids are UUID v4 with server default; all events carry `created_at` server default.

## Tasks
```yaml
- task: 1
  action: CREATE
  file: 'backend/app/models/equipment_type.py'
  description: 'Taxonomy table'
  instructions:
    - 'Fields per build-plan §3: design_term, unit_type_code (unique), natural_denominator (Enum), denominator_basis'
    - 'Use Mapped/mapped_column; import Base from app.db'

- task: 2
  action: CREATE
  file: 'backend/app/models/executed_scope_line.py'
  description: 'Price-history corpus'
  instructions:
    - 'Fields: equipment_type_id (FK), qty, uom, unit_price(Numeric), cost_category, region, country_of_origin, executed_date, source_ref'

- task: 3
  action: CREATE
  file: 'backend/app/models/demand_line.py'
  description: 'DEMAND_LINE (§1)'
  instructions:
    - 'Fields per §3 of build plan incl spec_attributes JSONB, rom_* nullable, revision int default 1, state Enum default drafted'

- task: 4
  action: CREATE
  file: 'backend/app/models/freeze.py'
  description: 'freeze_event + thaw_event (§3)'
  instructions:
    - 'freeze_event: project_id, scope Enum(project|building|system), demand_line_ids JSONB, actor, created_at'
    - 'thaw_event: freeze_event_id FK, triggering_odd_id nullable, released_line_ids JSONB, actor, reason, created_at'

- task: 5
  action: CREATE
  file: 'backend/app/schemas/demand.py'
  description: 'Pydantic schemas'
  instructions:
    - 'DemandLineCreate, DemandLineRead (from_attributes=True), RomBand, FreezeCreate, ThawCreate'

- task: 6
  action: CREATE
  file: 'backend/database/migrations/versions/0001_initial.py'
  description: 'Initial migration'
  instructions:
    - 'Autogenerate against the five models; verify enums and JSONB render; downgrade drops all'

- task: 7
  action: CREATE
  file: 'backend/tests/test_models.py'
  description: 'Round-trip test'
  instructions:
    - 'Create an equipment_type + demand_line in a transaction, read back, assert state==drafted and denominator persisted'

## Validation

cd backend && ruff check . && mypy .
cd backend && alembic upgrade head && pytest tests/test_models.py

```

### Plans 02–06 (scope summaries — expand each with /create-plan)

plans/02-freeze-state-machine.md — Implement the demand-line state machine (drafted→frozen→matching→matched→satisfied; frozen→thawed→(revised)→frozen; cancelled) as a guarded service in services/freeze.py. freeze(lines, scope, actor) writes a freeze_event and flips lines to frozen; thaw(...) writes a thaw_event, flips to thawed, preserves before/after. Add the invariant assert_frozen_for_supply(demand_line) that raises unless state == frozen — the §37 gate. Tests: illegal transitions rejected; thaw/refreeze preserves history; gate blocks unfrozen. Validation: ruff · mypy · pytest tests/test_freeze.py.

plans/03-rom-engine.md — Pure function price(equipment_type, spec, qty, required_by, region) -> RomBand in services/rom_engine.py. Seven layers (§2): base = normalized unit price from executed_scope_line of that type, quantity-tier adjusted, expressed in the type’s natural denominator then multiplied back to unit; services, freight, tariff, tax, escalation as adjustment layers; confidence band widened by age + thinness of the comparable set. Return rom_unit_price · low/high · confidence_tier · comparables_count. Fallback path when comparables < N: quotes/published/judgment, confidence tier says so. Tests seed a tiny fixture and assert the base reconciles and confidence widens with fewer comparables. Validation: ruff · mypy · pytest tests/test_rom.py.

plans/04-api.md — Routers: POST /demand-lines (create, state drafted), POST /rom/price (compute band; optionally persist rom_* onto a demand line), POST /freeze, POST /thaw, GET /demand-lines?state=&project= and the derived fulfillment sets (covered / pending procurement / in progress / at risk — §3). Wire routers into main.py. Schema-in/schema-out only; services do the work. Validation: ruff · mypy · pytest tests/test_api.py (TestClient happy-path + gate rejection).

plans/05-frontend-rom-calculator.md — Design-role view (§36): a form (equipment type dropdown from taxonomy, spec attrs, qty, required-by, region) → calls /rom/price → renders the band with confidence tier and comparable count shown on every output (non-negotiable from §2) → “Freeze” button calls /freeze and reflects state. TanStack Query hooks in src/hooks/, typed client in src/services/api.ts, types in src/types/. Validation: npm run lint · npx tsc --noEmit · npm run build.

plans/06-seed-and-reconcile.md — seed/seed_executed_history.py loads real executed lines from the award data (Exhibits.xlsx, Vertiv/Eaton POs, E2 Award Summary) into executed_scope_line, normalized to denominators. Then the first-slice reconciliation test: pick a unit whose executed unit price is known, price a matching demand line, assert the ROM base layer reconciles to the known number within tolerance (to the dollar where the answer is exact). Validation: pytest tests/test_reconcile.py prints the ROM band vs. the known executed price and passes within tolerance.

## 5. Verify (the PIV “V”) — the single success test for Phase 1

Phase 1 is done when, on real data, all of these hold:

- Reconciles to the dollar. A demand line for a known unit prices via ROM and the base layer matches the executed price within tolerance (plans/06). This is the concept’s “first slice” — the answer is already known, and the system reproduces it.

- Confidence is honest. Every ROM output shows its tier and comparable count; a thin comparable set visibly widens the band (§2).

- Freeze gates downstream. A demand line can be frozen (scoped), and the assert_frozen_for_supply invariant refuses any attempt to attach supply to an unfrozen line (§37).

- History survives thaw. Thaw + refreeze preserves the before/after record, not just the latest state (§3).

- All validation green. ruff · mypy · pytest and tsc · eslint · build pass.

If any downstream task in the demo still needs a human judgment call the setup should have captured, the setup was incomplete (spec §40) — fix the setup, not the demo.

## 6. Explicitly out of scope for the MVP (deferred, not dropped)

Straight from the roadmap — do not let these leak into Phase 1:

- Date accountability + cost reconciliation (Phase 2): the four-date chain, Procore/P6/CxAlloy connectors, crosswalk maps, historical ingestion, exposure calculator.

- Logistics & custody (Phase 3): movement/gate tracking, live required-on-site date, executed-doc reconciliation.

- Anomaly detection (Phase 4): cost-anomaly and date-divergence flagging.

- Everything past handover in the spec (Parts XI–XIII operation/disposition/custody-distribution): real, but not first-slice.

The MVP is the spine: demand → ROM → freeze, reconciled to a known number. Prove that on one vendor’s real data and everything else is addition.

## 7. Immediate next actions

- mkdir viasel && cd viasel && git init and drop plans/00-scaffold.md + plans/01-data-model.md (above) into plans/.

- Run /execute-plan plans/00-scaffold.md, then /create-commit.

- /execute-plan plans/01-data-model.md, then /create-commit.

- /create-reference rom-engine → /prime-specific → /create-plan to expand plans/02/03, and continue.

Build Plan v1.0 — Phase 1 only. Companion to Viasel_MVP_Roadmap (Layer 1) and Viasel_Build_Specifications v3.0.